SPENDLY

Personal Finance Tracker

STAKEHOLDER REGISTER  &  RISK REGISTER

| Document Reference | SPENDLY-SR-001 / SPENDLY-RR-001 |
| --- | --- |
| Version | v1.0 |
| Date | March 2026 |
| Author | Nandun De Silva |
| Sprint | Sprint 1 — Initiation & Planning |
| Status | Active |

PART A — STAKEHOLDER REGISTER

A1.  PURPOSE

This Stakeholder Register identifies all individuals, groups, and organisations that have an interest in or are affected by the Spendly project. It documents each stakeholder's role, level of interest, degree of influence, and the engagement strategy to be applied throughout the project lifecycle.

A2.  STAKEHOLDER REGISTER

| ID | Stakeholder | Role | Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- | --- | --- |
| SH-001 | Nandun De Silva | Project Manager & Developer | Full delivery, quality, career portfolio value | High | Self-managed — daily standup log, sprint reviews |
| SH-002 | End Users (Students) | Primary Users | Simple offline finance tracking at zero cost | High | Persona-based requirements; UAT sign-off |
| SH-003 | End Users (Professionals) | Primary Users | Budget management and spending insights | High | Persona-based requirements; UAT sign-off |
| SH-004 | Employers / Assessors | Portfolio Reviewers | Evidence of full SDLC, BA, and SE competency | Medium | Complete professional documentation in GitHub |
| SH-005 | Google Play Store | Distribution Authority | Policy compliance, app quality, store guidelines | High | Follow Play Store policies from Sprint 1 |
| SH-006 | Expo / React Native | Technology Platform | Framework stability and documentation accuracy | Medium | Pin versions; follow release notes |

A3.  POWER / INTEREST MATRIX

Stakeholders are classified by Power (influence over project) and Interest (level of concern with outcome):

| HIGH POWER / LOW INTEREST | HIGH POWER / HIGH INTEREST |
| --- | --- |
| Keep Satisfied • Google Play Store (SH-005) | Manage Closely • Nandun De Silva (SH-001) • End Users (SH-002, SH-003) |
| LOW POWER / LOW INTEREST Monitor • Expo / React Native (SH-006) | LOW POWER / HIGH INTEREST Keep Informed • Employers / Assessors (SH-004) |

PART B — RISK REGISTER

B1.  PURPOSE

This Risk Register identifies, assesses, and documents all known risks to the Spendly project. Risks are scored using a 3x3 likelihood x impact matrix. The register is reviewed at the start of each sprint and updated as new risks emerge or existing risks are resolved.

B2.  RISK SCORING MATRIX

Risk Score = Likelihood x Impact.  Score 1-2: Low (Green)   Score 3-4: Medium (Amber)   Score 6-9: High (Red)

| L \ I | Low (1) | Med (2) | High (3) |
| --- | --- | --- | --- |
| Low (1) | 1 | 2 | 3 |
| Med (2) | 2 | 4 | 6 |
| High (3) | 3 | 6 | 9 |

B3.  RISK REGISTER

| ID | Risk Description | Category | Likelihood | Impact | Score | Mitigation |
| --- | --- | --- | --- | --- | --- | --- |
| R-001 | Scope creep — unplanned features added mid-sprint | Scope | Medium | High | 6 | Strict backlog control; defer new features to v2.0 |
| R-002 | React Native / Expo breaking changes between versions | Technical | Low | High | 3 | Pin all dependency versions in package.json from Sprint 1 |
| R-003 | Google Play Store rejects app submission | Compliance | Low | High | 3 | Follow Play policies; prepare privacy policy in Sprint 3 |
| R-004 | Time overrun on documentation deliverables | Schedule | Medium | Medium | 4 | Timebox each doc; use templates; document in parallel with dev |
| R-005 | Data loss due to AsyncStorage corruption | Technical | Low | Medium | 2 | CSV export as backup; test edge cases in Sprint 3 |
| R-006 | Android device compatibility issues | Technical | Medium | Medium | 4 | Test on Android 8, 10, 12 via Expo Go |
| R-007 | Chart library performance on low-end devices | Performance | Low | Medium | 2 | Use Victory Native; lazy load charts on dashboard |
| R-008 | Single developer burnout or illness | Resource | Low | High | 3 | Realistic sprint planning with buffer days per sprint |
| R-009 | Biometric API not supported on test device | Technical | Medium | Low | 2 | Make biometric optional; PIN always available as fallback |
| R-010 | Play Store developer account fee ($25) not available on time | Budget | Low | High | 3 | Budget allocated and confirmed before Sprint 1 begins |

B4.  RISK RESPONSE SUMMARY

| High Risk (Score 6-9) | R-001 — Scope creep. Requires immediate mitigation and sprint discipline. |
| --- | --- |
| Medium Risk (Score 3-5) | R-002, R-003, R-004, R-006, R-008, R-010 — Monitor each sprint; activate mitigation if triggered. |
| Low Risk (Score 1-2) | R-005, R-007, R-009 — Monitor passively; no immediate action required. |

B5.  REVIEW SCHEDULE

The Risk Register is reviewed at the start of each sprint planning session. New risks are added with the next sequential ID. Resolved risks are marked Closed with the resolution date. The register remains a living document until project closure.

APPROVAL & SIGN-OFF

| Prepared By | Nandun De Silva |
| --- | --- |
| Role | Project Manager & Business Analyst |
| Date | March 2026 |
| Sprint | Sprint 1 — Initiation & Planning |
| Status | Active — reviewed each sprint |

This document will remain a living record throughout the project. All risks and stakeholders are acknowledged, and appropriate engagement and mitigation strategies are in place.